| WORLD METEOROLOGICAL ORGANIZATION ________________________ | INTERGOVERNMENTAL OCEANOGRAPHIC COMMISSION (OF UNESCO) ________________________ |
| --- | --- |
| JOINT WMO/IOC TECHNICAL COMMISSION FOR OCEANOGRAPHY AND MARINE METEOROLOGY (JCOMM) EXPERT TEAM ON SEA ICE – FOURTH SESSION STEERING GROUP FOR THE PROJECT GLOBAL DIGITAL SEA ICE DATA BANK (GDSIDB) – TWELTH SESSION ST PETERSBURG, RUSSIAN FEDERATION 1 TO 5 MARCH 2010 | ETSI-IV GDSIDB-XI/Doc. 2.2 (20.II.2010) __________ ITEM 2.2 Original: ENGLISH |

REPORT OF THE ETSI CHAIRPERSON

(Submitted by Dr Vasily Smolyanitsky, Chairperson of the Expert Team on Sea Ice (ETSI))

# Summary and Purpose of Document This document contains the report of the Chairperson of the Expert Team on Sea Ice (ETSI) to the Fourth session of the Expert Team. It outlines the status of the ETSI activities since its last session (ETSI-III, Geneva, Switzerland, March 2007) and priorities for this Team outlined by JCOMM-III (Marrakesh, Morocco, November 2009).

ACTION PROPOSED

The Expert Team on Sea Ice (ETSI) is invited to:

- Note and comment on the information contained in this document, as appropriate;

- Provide guidance regarding its future work of the Expert Team on Sea Ice (ETSI), as necessary;

- Prioritize the ETSI activities for the next intersessional period (2010-2012), together with the overall SFSPA Work Plan.

______________________

## Appendices:		1.	ETSI Terms of Reference 2005-2009 (JCOMM-II, ETSI-III)

2.	Terms of Reference of the Task Group on Electronic Navigational Chart Ice Objects (TG ENCIO)

3.	ETSI Work Plan for Intersessional Period 2007-2009

4.	Terms of Reference and General Membership of the Coordination Group and Teams of the SFSPA (JCOMM-III)

DISCUSSION

1.	The Expert Team on Sea Ice (ETSI) was formally constituted at the First Session of JCOMM (JCOMM-I, Akureyri, Iceland, June 2001) and re-established at the Second Session, (JCOMM-II, Halifax, Nova Scotia, Canada, September 2005) as a part of the JCOMM Services Programme Area (SPA) as well as at the Third Session, (JCOMM-III, Marrakesh, Morocco, November 2009) as a part of the JCOMM Services and Forecasting Systems Programme Area (SFSPA).

2.	During the intersessional period Dr Vasily Smolyanitsky (Russian Federation) served as Chairperson of the ETSI.  The Members of the ETSI included the Chairperson and eleven experts representing the national services related to sea ice and the ice-covered regions from Argentina, Canada, China, Denmark, Finland, Iceland, Japan, Norway, Sweden, United Kingdom and USA, and invited representatives of regional and international sea ice bodies, in particular, the Global Digital Sea Ice Data Bank (GDSIDB) Project, the Baltic Sea Ice Meeting (BSIM) and the International Ice Charting Working Group (IICWG).  The Group’s old Terms of Reference are provided in the Appendix 1 to this document.

3.	The past work plan for the ETSI was developed at ETSI-III (March 2007) on the basis, and following priorities, of the JCOMM intersessional work programme for 2005-2009 (JCOMM-II, September 2005), decisions of the 3rd Session of the Services Coordination Group (SCG-III, Exeter, United Kingdom, November 2006) and recommendations from the 2nd Session of the Expert Team on Maritime Safety Services and the 1st Session of the Expert Team on Marine Accident and Emergency Support (ETMSS-II and ETMAES-I, January 2007).

4.	Key issues of the Team’s intersessional activity included response to a new level of requirements for sea ice products and services for the safety and efficiency of ice navigation as well as support for IPY 2007/2008 and the new Arctic METAREAS.

5.	The work plan for 2007-2009 encompassed coordination and advice of the Members’ ice services to support navigation and sea ice monitoring, interaction with the Expert Team on Marine Safety Services (ETMSS) on sea ice Marine Safety Information (MSI), development and revision of sea ice technical guidance material and standards, support for CB, interaction with the Expert Team on Marine Climatology (ETMC), guidance of the Global Digital Sea Ice Data Bank, tailored support for the IPY 2007/2008 and linkages with other relevant bodies, in particular GCOS, IHO TSMAD and regional and international sea ice projects and alliances including IICWG, BSIM and CliC. ETSI completed most of the parts of its past work plan, included as Appendix 3 and containing notes for achieved tasks.

6.	Among the highlights of the achievements is the establishment and maintenance of the Ice Logistics Portal during and beyond the IPY 2007/2008. The “Ice Logistics Portal” (http://ipy-ice-portal.com/) is a joint JCOMM-IPY-Polarview project providing a single web-gate to operational sea-ice information from the national ice services both in low- (customers in field) and high-speed (customers in office) connection versions for the regions of the Northern and Southern hemispheres by means of clickable maps. The portal became operative in May 2007 and was endorsed by the WMO EC-LX in June 2008. The portal utilizes a provider-flexible operating schema resembling E2EDM, is estimated as one of the IPY observing system legacies and is planned to be integrated in the future with the WMO WIS, GCW and EC MyOcean.

7.	Important interaction aimed at enhancement of ice services has been carried out between ETSI and ETMSS to respond to issues related to establishment of the new Arctic METAREAs. This includes ETSI input to WMO (No. 471, 558) and joint WMO/IHO/IMO Guides and Manuals on Marine Safety Services (MSS) to ensure completeness related to marine safety in ice infested waters as well as ETSI coordination of the provision of sea ice MSS in the Arctic and subpolar METAREAs for GMDSS by national ice services. The Team (at the ETSI-III session) agreed on its approach to sea ice NAVTEX abbreviations (recommended to use plain text) and on extension of the MMSM Questionnaire to cover ice products. It should be noted that present ice services do include but are not restricted to MSI by containing a variety of MMO products intended to ensure both efficiency and safety of navigation inside and outside of the ice edge.

8.	Another important interaction is the maintenance of successful cooperation and joint meetings between ETSI and the national ice services’ regional and international alliances, in particular the IICWG (8th – 10th sessions, October 2007 - 2009) and BSIM (23rd session, September 2008) with merged action items in work plans. Among others, practical results of cooperation include interaction with the IICWG on user requirements and update of the ”Ice Information Services: Socio-Economic Benefits and Earth Observation Requirements” document used as a template for JCOMM sea ice requirements (http://nsidc.org/noaa/iicwg/pdf/).

9.	A significant achievement is the development of the “Ice Objects Catalogue” which is a first standard for providing sea ice information in Electronic Navigational Charts (ENC). The standard was developed on the basis of a CIS Catalogue Ver. 4.0, adopted by ETSI-III in March and submitted to the IHO Registry of Marine Information Objects by May 2008. (http://195.217.61.120/iho_registry/). The Catalogue provides the basis for ice services to deliver ice charts information to customers at sea directly in S-57 format (in a future in S-100). The important vision of the relationships between the Sea Ice Nomenclature and the Ice Objects Catalogue elaborated by the Team is that the Ice Objects catalogue represents a subset of the WMO Sea Ice Nomenclature being at the same time a driving force for amending the Sea Ice Nomenclature with an intention of including the navigators’ feedback in the future.

10.	According to agreement with IHO TSMAD, JCOMM ETSI is the formal body responsible for “Ice Objects Catalogue” as of November 2005 and the WMO Secretariat is the manager of the catalogue together with ETSI Electronic Navigational Chart Ice Objects Task Group (TG ENCIO).  The terms of reference for the TG ENCIO are included as Appendix 2 (chair – Mr John Falkingham). This provides a unique position for the Team in JCOMM, which can and should be used by other ETs to achieve efficiency in developing S-57(S-100) extensions for other MMO information. As one of the priority activities for the 2010-2012 for the whole SFSPA is to create an initial catalogue of marine and oceanographic parameters for ENC, the Team is invited to check the necessity for explicit reference of this activity and the TG ENCIO in its new ToRs as was proposed by ETSI-III (...including management of an ice objects register within ECDIS…).

11.	During the winters 2008-2009, the Catalogue underwent testing by the Canadian Ice Service (CIS) (Gulf of St.Lawrence) and the Arctic and Antarctic Research Institute (AARI) (Baltic Sea, EU Arctic, Kara Sea). The development of sea ice product transmit and display specifications was undertaken with a target date of the end of 2009 with further proposals for discussion at the ETSI-IV session.

12.	Other achievements related to development of the sea ice technical documentation, terminology, coding and mapping standards include update of a multi-language (EN/FR/RU/SP) electronic version of the WMO No. 259 “Sea Ice Nomenclature” (Volume I – terminology and codes and Volume II - Illustrated Glossary), annual update of the WMO No.574 "Sea Ice Information Services in the World”, updates to WMO/TD. No.1214 “SIGRID-3: a vector archive format for sea ice charts” with electronic versions maintained at the JCOMM Services web-site documents section (http://www.jcomm-services.org/documents.htm?parent=39). In 2008-2009, activities to extend the “Sea Ice Nomenclature” with Baltic Sea Ice Services linguistic terms (in cooperation with BSIM) were initiated and a “4th annual update of the "Sea Ice Information Services in the World” was completed. This latter publication provides a 2009 snapshot and full description of sea ice services and products available and extends WMO No.9, vol.D, with special sections describing numerical modelling and ice charts data assimilation.

13.	Development of sea ice climatology based on ice charts included maintenance of the Global Digital Sea Ice Data Bank. By 2009, ice charts for the period 1933-2008 from a number of national ice services are available in standard SIGRID family formats with continuing annual updates. GDSIDB data was used to provide information for the Arctic Marine Shipping Assessment (AMSA) in 2007-2008 and assessment of extreme 2007 and 2008 conditions in terms of sea ice climatology. The ETSI interacts with GCOS SST&SI WG and WCRP on the development of requirements for sea ice information as an Essential Climate Variable (ECV) within GCOS.

14.	Highlights of achievements in sea ice capacity building support include provision of the 1st (June 2008) and the 2nd (June 2009) joint ETSI/IICWG/GCOS “Ice Analysts Workshops”. The workshops encompassed case studies and discussions, including online exercises on analysis of the multi-sensor satellite imagery and compilation of ice charts, providing a platform for ice analysts to exchange views, techniques, expertise and share best practices. The Proceedings of the 1st workshop are available as WMO Td. No. 1441. The scientific results of the 1st workshop included identification of uncertainties on current and historical ice charts. A valuable conclusion of the more practically-oriented 2nd workshop related to harmonization of ice charts from different Ice Services is that, potentially, Arctic ice charts are interchangeable for MSS within new Arctic METAREAs, provided that the timeliness, accepted accuracy of the boundaries and amount of additional information (leads, cracks, compactness) is sufficient for operative purposes.

JCOMM-III

15.	The JCOMM at its third session in November 2009 analyzed the progress achieved by its bodies including the ETSI and endorsed among others, the Team’s work. The JCOMM-III re-established the Team, though, it should be noted here, the last JCOMM Management Committee in December 2008, in seeking the best structure for the Commission, discussed other structural options.

16.	The JCOMM-III endorsed the priority activities for the next intersessional period for the individual Expert Teams and requested tighter collaboration across the Programme Areas and individual Teams. For ETSI, the following priority activities were outlined (agenda item 8.4):

•	Update sea ice standards;

•	Continue to develop and manage technical documentation for ENC and sea ice services and information;

•	Develop sea ice climatology based on ice charts and maintenance of the Global Digital Sea Ice Data Bank (GDSIDB);

•	Contribute to the development and implementation numerical forecasting systems;

•	Enhance the efficiency and safety of navigation in ice infested waters by harmonizing sea ice products.

17.		In this respect, a revised version of the Team Terms of Reference was approved by JCOMM-III (given as Appendix 4) with the concept of core-membership introduced.  Dr. Vasily Smolyanitky (Russian Federation) was re-elected as chairperson with the following experts to serve as core members of the Expert Team on Sea Ice: Ari Seina (Finland), Baohui Li (China), Beatriz Enriqueta Lorenzo (Argentina), Jonathan Shanklin (United Kingdom), Jürgen Holfort (Germany), Marie-France Gauthier (Canada) and Nick Hughes (Norway) with representatives of regional and international sea ice bodies, in particular the Baltic Sea Ice Meeting, European Ice Service, International Ice Charting Working Group and North American Ice Service, as invited experts. According to other ToRs, the ETSI chair or his representative serves as a core-member of ETMSS and ETMC. Jonathan Shanklin is also the member of Ship Observation Team (SOT).

_____________

Appendices:  4

## Appendix 1

## ETSI TERMS OF REFERENCE 2005-2009

(ETSI-III Report, March 2007, JCOMM Meeting Report No. 51)

The Expert Team on Sea Ice (ETSI) shall:

- Review and catalogue the products and services required by user communities in sea ice areas;

- Encourage and advise on the relevant numerical models and forecast techniques for products and services;

- Develop technical guidance material, software exchange, specialized training and other appropriate capacity building support with regard to sea ice observations and services and provide assistance and support to Members/Member States as required;

- Interact closely with the ETMSS and ETMAES on all aspects of the impacts of sea ice relevant to maritime safety, marine pollution response and search and rescue services;

- Maintain linkages with relevant international organizations and programmes, in particular BSIM, CLIC, IICWG, ASPeCt, GCOS and IHO;

- Keep under review and provide guidance as appropriate on the operations of the Global Digital Sea Ice Data Bank, including appropriate QC, error analysis and archiving mechanisms, and encourage and facilitate enhanced submissions of sea ice data to the bank;

- Review and propose amendments to formats, nomenclatures and procedures for sea ice data and information exchange as well as to relevant terminology, coding and mapping standards, including management of an ice objects register for Electronic Navigation Chart Systems, and requirements for sea ice information as an Essential Climate Variable (ECV) within GCOS;

- Provide advice to the Services CG and other Groups of JCOMM, as required on issues related to sea ice and the ice-covered regions;

- Play a key role in JCOMM involvement in major international polar projects such as IPY 2007-2008.

## General Membership

The Membership is selected to ensure an appropriate range of expertise and to maintain an appropriate geographical representation.

Up to twelve Members, including the Chairperson, representative of the range of activities related to sea ice and the ice-covered regions within JCOMM (It is expected that, in general, the ETSI will be self-funding).

Representatives of regional and international sea ice bodies in particular the Baltic Sea Ice Meeting and the International Ice Charting Working Group will also be invited to participate at their own expense.

Appendix 2

TERMS OF REFERENCE OF THE TASK GROUP ON ELECTRONIC NAVIGATIONAL CHART ICE OBJECTS (TG ENCIO)

(ETSI-III Report, March 2007, JCOMM Meeting Report No. 51)

### 1.	Objective

To develop and to maintain an international standard for Ice Objects as a class of Marine Information Objects (MIO) that is based on the standards of the International Hydrographic Organisation (IHO) for Electronic Navigational Charts (ENC).

### 2.  	Guiding Principles

The framework for the Ice Objects standard includes:

- Use of IHO S-57 including:

- Object Catalogue;

- MIO Product Specification;

- MIO Encoding Guide.

- Establishment of an Ice Objects Register for additional real-world, ice features, attributes, and enumerations that are not already contained in IHO S-57 Edition 3.1 Object Catalogue.

- Use of the Open ECDIS Forum (OEF) as a means of communication and discussion for continuing development and maintenance of the Ice Objects Register.

- Alignment with the future IHO S-100 Standard for Geospatial Data.

### 3.  	Authority

JCOMM ETSI is recognized as the competent international technical group on sea ice and icebergs by:

- World Meteorological Organization;

- Intergovernmental Oceanographic Commission;

- International Hydrographic Organization (IHO) – Committee on Hydrographic Requirements and Information Systems (CHRIS).

### 4.	Participants

Register Owner:	WMO Secretariat

Register Manager:	WMO Secretariat

Register Users:	anyone interested in sea ice or iceberg MIOs

Control Body:	ETSI ENC Ice Objects Task Group

Submitting Organization:  	WMO

Proposers:	ETSI Members from Canada, Germany, Russian Federation and USA

### 5.	Composition

The Ice Objects Task Group will be composed of at least three standing ETSI Members appointed by the ETSI, in addition to the Register Manager.  The Task Group Members shall serve until the subsequent intersessional meeting of the ETSI, at which time they may be re-appointed or replaced.  The Task Group will elect a Chairperson from among them.

### 6.	Meeting Schedule

The Task Group will meet on an as-required, as-agreed basis.  Members will fund their own attendance at meetings.  Much of the business of the Task Group will be conducted by e-mail and telephone.

### 7.	Management of the Ice Objects Register

Any Member of the ETSI can submit a proposal to the Ice Objects Register but the proposal must:

- be in a format established by ETSI;

- describe how the new object (or feature) will be accommodated in the Ice Objects Encoding Guide.

The Ice Objects Register Manager:

- reviews the submitted proposal for completeness, and may request additional information/clarification from the Proposer.  The proposal is also distributed to Ice Objects Task Group (Control Body) and other Register Managers for review/comment.

- officially posts the proposal on the Ice Objects ENC Register.  It is initially flagged as NOT-VALID.

- places the proposal on the Ice Objects Discussion Forum (OEF website) for discussion.

Eight weeks after the proposal is placed on the Ice Objects Register:

- if a consensus is reached to accept, the proposal is then flagged as VALID.

- if no consensus is achieved, it remains flagged as NOT-VALID.  In this case:

- the submitter can decide to withdraw the proposal;

- the proposal can be revised and re-submitted;

- any participant of the ETSI can ask that the proposal be considered at the next meeting of the ETSI.

- the Register Manager announces the outcome on the Ice Objects Discussion Forum.

### 8.	Regular ETSI Review

As owner of the Ice Objects Register, ETSI will carry as a standing agenda item on its meetings, a review of any outstanding recommendations from the Task Group.

Appendix 3

ETSI WORK PLAN FOR INTERSESSIONAL PERIOD 2007-2009

(decisions from ETSI-III/GDSIDB-XI)

| Ref. | Action | By whom | When | Progress |
| --- | --- | --- | --- | --- |
| 2.1.4 | Provide delegates to represent the ETSI on the IMMSC Scientific Steering Team | ETSI Members and Secretariat | ASAP | Actions undertaken by the Secretariat |
| 2.1.6 | Provide content to the SPA website on ETSI sections | ETSI Chairperson and ETSI Members | Prior SCG-IV | Done |
| 2.1.8 | Provide input to the SPA coordinator for consideration of ETSI requirements in the JCOMM Statement of Guidance | ETSI Chairperson | Mid-2007 | Done |
| 2.2.2 | Make available the electronic version of the WMO publications, in particular 558 and 471 | WMO Secretariat | ASAP | Done in May 2009 |
| 2.5.7 | Develop a selection of IICWG publications to be made available via the JCOMM SPA website | ETSI Members and IICWG representatives to ETSI | Prior ETSI-IV | Done |
| 2.5.9 | Encourage the participation of countries from the South Hemisphere in ETSI activities | ETSI Chairperson and Secretariat | Continuing | Continuing in cooperation with IICWG |
| 2.6.1.2 | Ensure that sea ice information is included in the proposed Resolution to the IMO on Met-Ocean services | ETSI Members to TT PMSI | Late 2008 | Done |
| 2.6.2.3 | Include references to potential occurrence of sea ice and links to ice services where appropriate based on the information provided in the WMO-No. 574 | ETSI and ETMSS Chairpersons and Secretariat | Prior ETMSS-III | Ongoing, action need by ETSI-IV |
| 2.6.3.5 | Submit the Ice Objects Catalogue to the IHO Registry of marine Information Objects | WMO Secretariat | ASAP | Done in May 2008 |
| 2.6.3.5 | Develop the appropriate documents to effectively implement and maintain the Ice Objects Catalogue as an IHO Register as well as develop a testing scheme | Register Manager and TG ENCIO | Continuing | Continuing, IceCat 4.1 and 5.0 were developed |
| 2.6.3.5 | Contribute to the work Expert on Met-Ocean information in graphical form | TG ENCIO | Prior JCOMM-III | Done |
| 2.6.3.6 | Present the result of the current ETSI session to the forthcoming HGMIO meeting | Mr John Falkingham (Canada) | May 2007 | Done |
| 2.6.4.4 | Provide a Number and publish the Ice Objects Catalogue as a WMO/TD Publication | WMO Secretariat | Late 2007 | ??? |
| 2.7.1.4 | Manage the electronic version of the Sea Ice Nomenclature and its database | ETSI Chairperson | Continuing | Continuing, volume II included |
| 2.7.1.4 | Create a mirror of the Sea Ice Nomenclature database in the SPA website | ETSI Chairperson | Prior ETSI-IV | Static versions posted |
| 2.7.1.5 | Make the necessary harmonization between the Sea Ice Nomenclature and the Ice Objects Catalogue | TG ENCIO | Prior ETSI-IV | Done |
| 2.7.1.6 | Update the Sea Ice Nomenclature | ETSI Members with the coordination of the ETSI Chairperson | Late 2008 | Proposals developed for ETSI-IV |
| 2.7.1.7 | Provide illustrations to the ETSI Chairperson to be included in the Sea Ice Nomenclature | ETSI Members with the coordination of the ETSI Chairperson | Late 2008 | Electronic version of Volume II developed, “Old ice in summer” and Baltic Glossary are ready for inclusion |
| 2.7.2.1 | Submit corrections in the WMO-No. 574 to the ETSI Chairperson and WMO Secretariat | ETSI Members | Continuing | Done in Sep’08 – May’09 |
| 2.7.2.1 | Incorporate corrections in the electronic version of the WMO-No. 574 and make available on web the updated version | ETSI Chairperson and WMO Secretariat | Continuing | Version 2009 ready |
| 2.7.2.1 | Inform the National Ice Services and sea ice community on the availability of the updated electronic version of the WMO-No. 574 | WMO Secretariat | Continuing | Action need by ETSI-IV |
| 2.7.2.1 | Update the hardcopy version of the WMO-No. 574 in an annual basis | WMO Secretariat | Continuing | Action need by ETSI-IV |
| 2.7.2.2 | Make the appropriate arrangements to start each section of the WMO-No. 574 for a National Ice Service and include additional annexes | WMO Secretariat | ASAP | Done |
| 2.7.2.3 | Establish a mechanism to publish officially the electronic versions of the WMO technical publications | WMO Secretariat | ASAP | Posted at SFSPA site and AARI GDSIDB site |
| 2.7.3.2 | Review the abbreviations list for NAVTEX messages related to sea ice | Mr Amund Lindberg (Sweden) | Prior ETMSS-III | ??? Action need by ETSI-IV |
| 2.7.4.2 | Define the mandatory sea ice products to be included in WMO Guides and Manuals | ETSI Members to the TT PMSI | Prior ETMSS-III | Proposals ready for discussion by ETSI-IV |
| 2.7.4.6 | Prepare a short report on the transmission of MSI via radio facsimile and submit it to the WMO Secretariat | ETSI Chairperson | Late 2007 | Done |
| 2.7.4.6 | Update the WMO-No. 9, Volume D based on the report on the transmission of MSI via radio facsimile prepared by the ETSI Chairperson | WMO Secretariat | Early 2008 | ??? |
| 2.8.1.1 | Incorporate the proposed amendments in the electronic version of the SIGRID-3 Code and harmonize the changes with the WMO Nomenclature, supplement on symbology | ETSI Chairperson | Late 2007 | Done Additional proposals for harmonization ready for discussion by ETSI-IV |
| 2.8.1.1 | Inform all relevant bodies about the amendments in SIGRID-3 Code | WMO Secretariat | Early 2008 | ??? |
| 2.8.1.2 | Discuss additional recommendations for changes to ice coding and mapping standards | ETSI Members | Prior JCOMM-III | Proposals ready for discussion by ETSI-IV |
| 2.8.1.2 | Coordinate the discussion of additional recommendations for changes to ice coding and mapping standards | Mr John Falkingham (Canada) | Continuing | Continuing action by TG ENCIO |
| 2.8.1.2 | Make available in English, French, Russian and Spanish the changes to ice coding and mapping standards definitions | ETSI Members and Secretariat | Prior JCOMM-III | Action need by ETSI-IV |
| 2.8.2.2 | Ensure that ETSI standards are compatible with the requirements of the JCOMM DMPA strategy | ETSI Members | Continuing | Action need by ETSI-IV |
| 2.9.1.5 | Prepare a SOG for sea ice applications | TT SIR | Mid 2007 | Action need by ETSI-IV |
| 2.9.1.5 | Provide examples of the JCOMM SOG and requirements for the WMO/CEOS database | WMO Secretariat | ASAP | ??? |
| 2.9.2.3 | Provide contact details from potential users, in particular the icebreaking services, to WMO Secretariat | ETSI Members | Late 2007 | Done |
| 2.9.2.3 | Contact the Antarctic Treaty Secretariat to request to circulate the MMSM questionnaire to all ships sailing in the Antarctic region | Secretariat and Mr Manual Picasso (Argentina) | Late 2007 | ??? |
| 2.9.2.3 | Disseminate the MMSM questionnaire through the radio-fax services provided by BHS Deutscher Wettwetterdienst RMC | Secretariat and Dr Jürgen Holfort (Germany) | Late 2007 | ??? |
| 2.9.2.3 | Develop an on-line questionnaire for the MMSM | SPA Coordinator | Late 2007 | Done by the Secretariat |
| 2.10.2 | Provide contributions to IPY | ETSI Members and GDSIDB Co-chairpersons | Ongoing | Done in cooperation with the IICWG |
| 2.10.6 | Convey to Polar View that Dr Vasily Smolyanitsky (Russian Federation), Mr John Falkingham (Canada) and Mr Jonathan Shanklin (United Kingdom) are the content advisers for the Ice Portal | Mr John Falkingham (Canada) | ASAP | Done |
| 2.11.2.3 | Investigate the feasibility of using existing training material to create a Bilko lesson | Mr John Falkingham and Ms Marie-France Gauthier (Canada) | ASAP | ??? |
| 2.11.2.3 | Explore the feasibility of preparing a Bilko lesson on sea ice climatology | GCOS SST&SI Working Group | ASAP | ??? |
| 2.11.2.3 | Examine the possibility of preparing a Bilko lesson on sea ice climatology | GDSIDB Co-Chairperson (USA) | ASAP | ??? |
| 3.1.8 | Provide new contributions to the GDSIDB Project | ETSI Members | Continuing | New datasets for 2007-2009 (JMA in SIGRID-2, AARI, CIS, DMI, NIC - SIGRID-3), 1980-2007 – BSIM |
| 3.1.8 | Include new contributions to the GDSIDB Project in the database | ETSI Chairperson | Continuing | On-going |
| 3.1.8 and 3.6.1 | Assist the GDSIDB Co-chairpersons in obtaining data from China and Iceland to the GDSIDB Project | GDSIDB Co-Chairpersons and Secretariat | Continuing | Action need by ETSI-IV |
| 3.1.9 | Undertake technical actions to make more web-visibility all datasets archived within the GDSIDB project | GDSIDB Co-Chairpersons | Continuing | Action need by ETSI-IV in cooperation with ETMC |
| 3.3.4 | Make the necessary arrangements to convene the “Ice data Analysis and Assimilation Workshop” in Germany between April to October 2008 | Secretariat and Dr Jürgen Holfort (Germany) | Prior Mid 2008 | IAW-I and IAW-II convened |
| 3.3.4 | Develop detailed proposals for the “Ice data Analysis and Assimilation Workshop” agenda | ETSI Chairperson, and representatives of the GCOS SST&SI and IICWG to ETSI | Late 2007 | Done twice in 2008 and 2009 in cooperation with the IICWG and GCOS SST&SI |
| 3.3.8 | Participate in the TT-MOCS | ETSI Chairperson | Ongoing |  |
| 3.5.3.2 | GDSIDB consider providing a Northern Hemispheric overview of ice conditions for each month of 2004 | GDSIDB Co-chairpersons | Late 2007 | Done |
| 3.5.3.4 | Review the expected scenarios for the years 2020 and 2050 for plausibility | ETSI Members | When requested by Mr John Falkingham (Canada) | Done |
| 3.5.3.5 | Review of material prepared by other bodies and the AMSA report | ETSI Members | Early 2008 | Done |
| 3.5.3.5 | Circulate material prepared by other bodies and the AMSA report | Mr John Falkingham (Canada) | Late 2007 | Done |
| 4.4 | Provide the appropriate support to continuing implementation of the USIABP | Mr Paul Seymour (USA), ETSI Chairperson and Secretariat | Continuing | Done via proposals for JCOMM-III documents |
| 5.1 | Make the appropriate arrangements, including notify the Team, for convening the following ETSI and GDSIDB sessions in Norway or United Kingdom, between April to May 2009 | ETSI Chairperson and Secretariat | Early 2008 | Date and place changed |
| 6.2 | Make the necessary arrangements to award a Certificate of Recognition to Mr John Falkingham (Canada) for his outstanding services | Secretariat | Ongoing | Done |

Appendix 4

Annex to Resolution 4 (JCOMM-III)

TERMS OF REFERENCE AND GENERAL MEMBERSHIP OF THE COORDINATION GROUP AND TEAMS OF THE SERVICES AND FORECASTING SYSTEMS PROGRAMME AREA

...

4.	Expert Team on Sea Ice

## Terms of reference

The Expert Team on Sea Ice (ETSI) shall:

- Coordinate and advise Members/Member States on products and services required by user communities in sea ice areas, to support navigation, coastal and off-shore activities, monitoring of the sea ice cover;

- Provide advice to ETMSS on all aspects of impacts of sea ice relevant to maritime safety, marine pollution response and search and rescue services;

- Maintain linkages with the Expert Team on Operational Ocean Forecasting Systems on the relevant sea ice modelling and forecasting techniques;

- Maintain linkages with projects and programmes related to the role of sea ice in the global climate system, including through the World Climate Research Programme and the Global Cryosphere Watch;

- Develop technical advice and guidance material, software exchange, specialized training and other appropriate capacity-building activities with regard to sea ice observations, analysis and services, and provide assistance to Members/Member States as required;

- Keep under review and provide guidance as appropriate on the operations of the Global Digital Sea Ice Data Bank, in collaboration with the Expert Team on Marine Climatology;

- Maintain and develop formats, nomenclatures and procedures for sea ice data and information exchange as well as relevant terminology, coding and mapping standards;

- Maintain linkages with relevant international organizations and programmes, in particular the Baltic Sea Ice Meeting, CLIC, European Ice Services, International Ice Charting Working Group, North American Ice Services, ASPeCt, Global Climate Observing System and the International Hydrographic Organization.

As a general principle, these terms of reference will be implemented through specific, defined, time-limited projects.

## General membership

Up to eight Members, including the chairperson, representative of a range of activities related to sea ice and the ice-covered regions within JCOMM, and to maintain an appropriate geographical representation. It is expected that, in general, the ETSI will be self-funding. ETSI representatives will also act as full members of ETMSS and the Expert Team on Marine Climatology.

Representatives of regional and international sea ice bodies in particular the Baltic Sea Ice Meeting, European Ice Service, International Ice Charting Working Group and North American Ice Service will also be invited to participate at their own expense.

Additional experts may be invited as appropriate, representative of the range of activities related to sea ice, on a self-funded basis, and in general with no resource implications to JCOMM.

____________