JCOMM EXPERT TEAM ON SEA ICE (ETSI)

Fourth Session

STEERING GROUP FOR THE GLOBAL DIGITAL SEA ICE DATA BANK (GDSIDB)

Twelfth Session

St Petersburg, Russian Federation, 1-5 March 2010

WORKING PLAN FOR THE NEXT INTERSESSIONAL PERIOD

(decisions from ETSI-IV/GDSIDB-XII)

| Ref. | Action | By whom | When | Status at |
| --- | --- | --- | --- | --- |
| 2.2.11 | Review ETSI Terms of Reference to ensure that they include appropriate reference to the work of the TG-ENCIO | TG-ENCIO | ETSI0-V |  |
| 2.4.1.20 | Finalize and distribute report from 2nd Ice Analysis workshop | ETSI Chair | As soon as possible |  |
| 2.4.1.27 | Chair of the BSIM to provide reports on behalf of the small Baltic countires | BSIM Chair | ETSI-V |  |
| 2.5.1.14 | Organize sea ice information on Ice Logistics Portal by METAREAs | Holfort | June 2010 |  |
| 2.5.1.14 | Make links from Ice Logistics Portal to GMDSS website and request a reciprocal link from GMDSS website | Holfort | June 2010 |  |
| 2.5.1.15 | Review Terms of Reference of ETSI and of ETMSS to ensure they provide for appropriate interaction between Expert Teams; send comments to ETSI Chair | ETSI Members | Sep 2010 |  |
| 2.5.2.10 | Prepare summary of ice information available in the Antarctic and send to METAREA coordinators in the Southern Ocean | Panowicz | Oct 2010 |  |
| 2.5.4.5 | Update relevant IHO and WMO publications to define the “ice edge” as being delineated by a maximum of 10 points per sub-area | ETSI Chair | June 2010 |  |
| 2.5.5.9 | Determine what countries transmit ice charts by radiofax and advise WMO Secretariat to update Publication No. 9 accordingly | ETSI Chair / Members | June 2010 |  |
| 2.5.5.14 | Review the IMO/WMO Guidance Document for the World Wide Met-Ocean Information and Warning Service to determine whether other information pertaining to the provision of ocean information in the Polar Regions should be added and provide comments to Chairman of ETSI | ETSI Members | Jun 2010 |  |
| 2.5.5.14 | Provide comments on the IMO/WMO Guidance Document for the World Wide Met-Ocean Information and Warning Service, including the addition of a reference to WMO No. 574 – Sea Ice Services in the World, to the Chair of the Expert Team on Marine Safety Services | ETSI Chair | Sep 2010 |  |
| 2.5.5.19 | Review list of proposed NAVTEX abbreviations for completeness and consistency and provide comments to Chair of BSIM | ETSI Members | Jul 2010 |  |
| 2.5.5.19 | Produce final draft list of NAVTEX abbreviations for sea ice for approval by the ET; transmit to chair of ETMSS for inclusion in document | Chair of BSIM | Oct 2010 |  |
| 2.5.5.19 | Propose a standard format for ice information in NAVTEX messages and circulate to ETSI members for comment | Chair of BSIM | Jul 2010 |  |
| 2.5.5.19 | Adopt a standard format for ice information in NAVTEX messages | ETSI Members | Oct 2010 |  |
| 2.5.6.28 | Determine a consistent definition of “ice edge” to be used in GMDSS broadcasts | Qvistgaard | May 2010 |  |
| 2.5.6.28 | Establish operating procedures to coordinate ice information between adjacent Arctic METAREAs to ensure continuity of the edge at the METAREA boundary | ETSI Chair | Oct 2010 |  |
| 2.5.6.31 | Provide sample Arctic METAREA ice bulletins to the Arctic METAREA coordinators as a means of verifying formats and coordination of information to ETSI Chair | ETSI Members for Denmark, Canada, Norway and Russia | May 2010 |  |
| 2.6.1.3 | Review the SIGRID-3 code tables to determine if a single code could be used across all tables to indicate “Ice Free” | Falkingham | May 2010 |  |
| 2.6.1.4 | Revise the ENC Ice Objects Catalogue Version 4.1 to reflect the decisions of ETSI-IV | Falkingham | May 2010 |  |
| 2.6.1.1 | Translate additions to WMO No. 259 Sea Ice Nomenclature into Russian, French and Spanish, provide material to ETSI Chair for inclusion of there these definitions to the on-line publication | CIS, Argentina, AARI, ETSI Chair | Jan 2011 |  |
| 2.6.2 | Revise WMO No 259 Sea Ice Nomenclature Volume I according to the decisions of ETSI-IV | ETSI Chair, BAS | Mar 2011 |  |
| 2.6.2.12 | Discuss the proposed terms “Hillocky Multiyear Ice” and “Concentration of Hills” and recommend whether they should be included in WMO No 259 - Sea Ice Nomenclature | ETSI Chair, AARI, CIS | Apr 2011 |  |
| 2.6.2.19 | Merge the Baltic Sea Ice Glossary into the Illustrated Glossary of WMO No 259 - Sea Ice Nomenclature | ETSI Chair, FMI | Dec 2011 |  |
| 2.6.2.20 | Submit new photos for the Illustrated Glossary of Sea Ice to the ETSI Chair | ETSI Members | On-going |  |
| 2.6.2.20 | Update the Illustrated Glossary with new photos as they become available | ETSI Chairpereson | On-going |  |
| 2.6.2.26 | Ask WMO to consider adoption of the Canadian National Research Council document “Understanding and Identifying Old Ice in Summer” | Secretariat | Apr 2010 |  |
| 2.6.2.27 | Investigate whether the document “Understanding and Identifying Old Ice in Summer” is available in electronic format | Falkingham | Apr 2010 |  |
| 2.6.2.27 | Develop a new concept for the Sea Ice illustrated Glossary | ETSI Chair in discussion with Members | Jan 2012 |  |
| 2.6.2.28 | Develop an electronic update of WMO No 259 Volume III- International System of Sea Ice Symbols (English version) | NIC + AARI, CIS & Argentina | Jan 2012 |  |
| 2.6.3.5 | Make suggestions for further revisions to WMO No 259 Sea Ice Services in the World | ETSI Members | On-going |  |
| 2.6.3.5 | Publish WMO No 259 Sea Ice Services in the World on the JCOMM Services Website and announce availability of updates to NMS | ETSI Chair, Secretariat | May every year |  |
| 2.6.3.6 | Ensure that linkages are made to WMO No 259 Sea Ice Services in the World from WMO No. 9, Volume D – Information for Shipping | Secretariat | June 2010 |  |
| 2.6.3.6 | Inform the National Ice Services and the sea ice community about the availability of the updated electronic version of WMO No 259 Sea Ice Services in the World by means of a mailing list and/or appropriate newsletter articles | Secretariat | June every year |  |
| 2.6.4.31 | Progress report on standards for Ice Charts in ENCs to Rostock Meeting | TG-ENCIO | May 2010 |  |
| 2.6.4.31 | Work with AARI/Transas and CIS/Caris to harmonize the standards for Ice Charts in ENCs | TG-ENCIO | End Summer 2010 |  |
| 2.6.5.2 | Implement the ENC Ice Objects Catalogue Version 5.0 in the IHO Database | TG-ENCIO | Mar 2011 |  |
| 2.6.5.3 | Develop a demonstration suite of Ice Objects in ENCs | TG-ENCIO | JCOMM-IV |  |
| 2.6.6.5 | Discuss the proposed amendment to the Colour Code Standard for bergy water and advise the Chair whether this amendment should be consider again or dropped | DMI, NAIS | Oct 2010 |  |
| 2.6.7.2 | Develop a white paper on the “Vision and Strategy for the Standards for Sea Ice Coding and Presentation” for discussion at IICWG | ETSI Chair in consultation with Members | ETSI-V |  |
| 2.6.8.3 | Review the English language version of the “Manual for Ice Experts – Ice Observers” and identify any corrections or amendments that may be required; provide comments to ETSI Chair | ETSI Chair / ETSI Members | Feb 2012 |  |
| 2.6.8.3 | After it is finalized, send the “Manual for Ice Experts – Ice Observers” to WMO with a recommendation that it be published as a WMO publication | ETSI Chair | May 2012 |  |
| 2.7.1.2 | Work with WMO Secretariat to prepare the proceedings of the Ice Analysts Workshops as a formal technical publication | ETSI Chair | May 2012 |  |
| 2.7.1.9 | Develop the theme and agenda for the 3rd Ice Analysts Workshop to be held in June 2011 | Qvistgaard, Gauthier, Hughes | Oct 2010 |  |
| 2.7.1.10 | Develop a longer term vision for the Ice Analysts workshop series | Qvistgaard, Gauthier, Hughes, Holfort, ETSI Chair | May 2011 |  |
| 2.7.3.10 | Prepare and submit reports on activities in sea ice modelling systems and assimilation into numerical weather prediction models to ETSI Chair | ETSI Members | Sep 2010 |  |
| 2.7.3.11 | Provide a brief update on sea ice modelling systems and data assimilation into NWP models for the Services Coordination Group meeting proposed for May 2010 | Carrieres (CIS) | May 2010 |  |
| 2.7.3.11 | Prepare a presentation on sea ice modelling systems and data assimilation into NWP models for the information of the ETOOFS and participate in the ETOOFS meeting in Tokyo in October 2010 | Carrieres (CIS) | Oct 2010 |  |
| 2.8.1.4 | Provide input to the WMO Rolling Requirements Review based on the IICWG Socio-Economic Benefits and Observations Requirements document | ETSI Chair | Apr every year |  |
| 2.8.1.5 | Revise the “Statement of Guidance for Ocean Applications” to better reflect sea ice | ETSI Chair in consultation with ETSI Members | Apr 2010 |  |
| 2.8.2.1 | Contact IMO to determine the best method to distribute the JCOMM questionnaire to users, especially in the Arctic METAREAs | Secretariat | Mar 2010 |  |
| 2.9.4 | Make a concerted effort to contribute ice charts in SIGRID-3 format to the NSIDC. Discuss with GDSIDB centres the best method of hosting these charts (in the context of the Polar Decade) | ETSI Members / ETSI Chair | On-going |  |
| 2.5.1.7 2.10.1.7 | Report to ETMSS Chair on the results of ETSI-IV, including the creation of the sub-group of experts (Norway, Canada, Russia, Denmark) | ETSI Chair | May 2010 |  |
| 2.10.1.11 | Discuss with ETOOF the need for expert on sea ice modelling | SFSPA Coordinator | May 2010 |  |
| 2.10.2.7 | Circulate information on the content of the first COMET sea ice module to the ETSI | Panowicz | As soon as possible |  |
| 2.10.2.7 | Provide proposals for content of the second COMET module to Caryn Panowicz | ETSI Members | Oct 2010 |  |
| 2.10.2.12 | Contact the COMET team to determine if joint collaboration is possible in the context of the Manual for Ice Experts – Ice Observers | AARI | June 2010 |  |
| 3.2.3 | Develop an inventory of projects that are digitizing ship log books and Ask ship log digitizing projects to extract sea ice information | Hughes | Oct 2010 |  |
| 3.4.4 | Ask the IICWG task team working on NetCDF to also assess the appropriateness of GRIB for sea ice data in NWP | Hughes | Mar 2010 |  |
| 4.1.6 | Canada to support John Falkingham as TG-ENCIO leader for the next few months after ETSI-IV to maintain close collaboration with IHO | Gauthier | Mar 2010 |  |
| 4.1.8 | ETSI to maintain a close collaboration with the WMO CBS with respect to the integration of the Ice Logistic Portal into the WIS | ETSI Chair | On-going |  |
| 4.1.9 | Seek CBS advice and expertise concerning documentation standards when revising ETSI documentation | ETSI Chair | On-going |  |
| 4.1.10 | Liaise with the EC-PORS as appropriate in the context of the International Polar Decade | ETSI Chair | On-going |  |
| 4.1.12 | Request the WMO Secretariats to coordinate an ETSI presentation on historical sea ice data products at the next WCRP Joint Scientific Committee | WMO Secretariat / GDSIDB SG | Apr 2010 |  |
| 5.1 | Plan to hold ETSI-V in Ottawa in May 2012 | Secretariat / Gauthier | Nov 2011 |  |